## Slide 1: Data Logger For Mechanical Systems
Group 2:
Abdulrahman Al-Malki
Faisal Al-Mutawa
Mohammed Alsooj
Yasmin Hussein

## Slide 2: Outline
Introduction: Abdulrahman
Overall Progress: Abdulrahman
Team Member Summary: All
Timeline and Conclusion: Mohammed

## Slide 3: Introduction
Problem Statement
Dumb tool
Smart tool
+our product
Citations 1-2

## Slide 4: Progress - Programming
Figure 1

## Slide 5: Progress - PCB
Figure 2

## Slide 6: Progress & Plans - Abdulrahman
Accomplishments:
  Designing real-time clock
  Sending ADC output to HyperTerminal
  Designing LabVIEW module for data plots
Current Work
  Improving the UI of the LabVIEW module
  Working on sending speed
Future Plans
  Preparing for demo day

## Slide 7: Programming - Real-time clock

## Slide 8: Programming - LabVIEW

## Slide 9: Programming - LabVIEW

## Slide 10: Progress & Plans - Faisal
Accomplishments:
  Code for ADC initialization of multiple channels to get Three Readings from the Accelerometer.
  Send routine to perform calculations on the data points and send through RS-232. (interrupt Based)
  Saving data points in the processors Data Space.
  Used Buttons in order to Start/Stop and Send, but decided to go with another approach.
  UART RS-232 is now configured to receive/send to be able to send data upon request.
Current Progress:
  Currently working on the Threshold(); functionality.
  Get Displacement/RPM from accelerometer values.
Future Plans:
  Multiple operating modes.
  Test the overall code on the PCB.
  Issue a specification list for the Final Design.

## Slide 11: Programming – Flow Chart
Initialize
Read ADC Data
Perform Calculations
Over threshold?
Yes
No
Figure 3
Store in Memory
Time<x?
Read ADC Data
Perform Calculations
True
False
UART Rx?
No
Yes
Initiate UART Tx transmission
UART Rx?
Yes
No
Start
Stop ADC

## Slide 12: Programming – Call Graph
main()
Initialize_ADC()
Initialize_RTC()
SendUART()
SaveADC()
ReadADC()
ReceiveUART()
LED()
Buttons()
Calculate()
Delay()
Mode()
Figure 4
Initialize_UART()

## Slide 13: Saving the data
Saving up to 2550 readings.
Each reading includes:
  accelerometer value (X,Y,Z).
  Time Stamp (Hour, Minute, Second).
Stops when UART Rx interrupt is initiated or after a certain time

## Slide 14: UART RS-232 Functions:
Interrupt based routine to both send and receive characters from/to Labview.
Can be used to Stop and Send. (Eliminating the need for buttons)

## Slide 15: Current and future work
Mode | Description
00 | Continuous logging/stops when memory is full
01 | Starts logging after certain threshold for a certain period
1x | Continuous low frequency logging with triggers increasing the sampling rate
Table 1: Brief overview of the different modes of our project
Currently working on a Threshold function.
Adding Rotations and Displacement as possible outcomes.
Implement multiple operating modes.

## Slide 16: Progress & Plans - Yasmin
Achievements:
  Components List
  PCB Schematic Design(Eagle)
Challenges:
  Finding appropriate components
  Errors in Schematic design
Future work:
  Testing the PCB and soldering
  Plastic Housing

## Slide 17: Components
Table 9: Components used in the project along with the budget |  |  | 
Parts Description | Quantity | Unit Price | Total
dsPIC33FJ256GP710a processor | 1 | $9.37 | $9.37
Terminal blocks | 7 | $12.93 | $90.51
Crystal Oscillators | 2 | $0.36 | $0.72
Push buttons | 3 | $5.11 | $15.33
LEDs | 6 | $0.19 | $1.14
RS232 chip | 2 | $2.34 | $4.68
Serial port | 2 | $2.44 | $4.88
Connectors | 2 | $0.93 | $1.86
Full-bridge rectifier | 2 | $0.69 | $1.38
Capacitors (22p, 33p,0.1u, 0.47 u, 10u, 470u) | 40 | N/A | $355.48
Resistors (10, 100, 250, 410, 470, 4.7k) | 28 | N/A | $42.00
KXD94 and KXR94 accelerometer chips | 4 | $9.87 | $6.00
QSTB40 diode | 2 | $0.90 | $3.00
Total |  |  | $536.35

## Slide 18: Schematics – Progress
PCB Design | Status
LED indicators | Completed
ICD3 connector | Completed
Push Button Switches | Completed
Power Supply | Completed
Processor | Completed
Oscillators | Completed
Accelerometer | Completed
Layout | Completed
Printing the PCB | Pending…
Soldering the components | Pending…
Table 2: Components to be built

## Slide 19: Schematic

## Slide 20: Schematics – Serial port

## Slide 21: Schematics – Push Buttons

## Slide 22: Schematics - Connector

## Slide 23: Schematics – LED

## Slide 24: Schematics –Accelerometer

## Slide 25: Schematics – Processor

## Slide 26: Schematics – Power Supply

## Slide 27: Schematics – Oscillators

## Slide 28: PCB layout

## Slide 29: Processor and Power supply

## Slide 30: Accelerometer

## Slide 31: Connectors

## Slide 32: Switches and LEDs

## Slide 33: Timeline
Table 3: Project timeline for the spring semester |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Task | January |  |  |  | February |  |  |  | March |  |  |  | April |  |  | 
 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4
Designing real-time clock |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Establishing UART connection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Designing PCB schematic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Programming accelerometer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Interfacing memory |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ordering components |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Finalize PCB routing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Design plastic housing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Final testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparing for Demo Day |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 34: Progress & Plans - Mohammed
Achievements:
  Designing a new PCB that has a built in accelerometer
  Creating a layout for the PCB and routing the wires
Challenges:
  Searching and adding libraries that has the specific components needed for the PCB
  Positioning the PCB layout parts
  Routing the wires in shortest and non-overlapping paths
Current Progress:
  Separating component parts into many boards.
Future work:
  Add more sensors in the PCB for our data logger
  Reduce the size of the PCB
  Improve power efficiency by adding Buck convertor

## Slide 35: Conclusion
Logging Data
Design PCB and program it
Casing

## Slide 36: References
http://m.c.lnkd.licdn.com/
http://www.logwell.com/capabilities/

## Slide 37: Thank you for listening!
Any questions?